## Slide 1: Interchange Master Plan Area Status Update
July 9, 2019

## Slide 2: Interchange Master Plan Area

## Slide 3: Status Update
Property owners contacted
Appraisals initiated
Wetland delineation approvals in process
Concept of creating a wetland bank supported

## Slide 4: Potential Wetland Bank Areas

## Slide 5: Status Update
Property owners contacted
Appraisals initiated
Wetland delineation approvals in process
Concept of creating a wetland bank supported
Potential development scenarios evaluated

## Slide 6: High Intensity Scenario

## Slide 7: Low Intensity Scenario

## Slide 8: Moderate Intensity Scenario

## Slide 9: Status Update
Property owners contacted
Appraisals initiated
Wetland delineation approvals in process
Concept of creating a wetland bank supported
Potential development scenarios evaluated
  Varying levels of development intensity
  Varying levels of impacts (wetland & floodplain)
  Varying levels of material generated (50-200k+)

## Slide 10: Moderate Intensity Impacts

## Slide 11: Important items to note
Conceptual development scenarios (very) high level…
  Permitting agencies not consulted,
  Soil properties not confirmed,
  Specific design/uses not discussed (in detail) with property owners
Ability to create a wetland bank is not a given…
  Approvals often difficult to obtain
  Expect 3yr minimum for approvals

## Slide 12: Development is a balancing act!
Maximize development area…minimize impacts
Wetland impacts…wetland mitigation
Floodplain fill…floodplain mitigation
Wetland creation vs. potential development area
Many agencies involved in reviews/approvals
Multiple property owners = multiple objectives/expectations?

## Slide 13: What’s Next?
Continue communications with property owners/representatives
Develop wetland bank concept – seek regulatory agency input
Finish appraisals – consider easement needs
Further develop concepts and earthwork quantities
Continue coordination with interchange project

## Slide 14: Questions?
Notes: This presentation, along with answers to other frequently asked questions can be found on the City’s website.